SWEELO

Project Closure Report — Results & Lessons Learned

Sports tracking & social network for amateur athletes

Portfolio Project — Holberton School

Team: Arthur Moulard  ·  Valentin Pasquiet

Timeline: May 21 – July 3, 2026 (≈ 7 weeks)

github.com/arthurmoulard/Sweelo_APP

# 1. Project Overview

Sweelo is a Progressive Web App that combines sports activity tracking with a friends-based social feed, designed for amateur athletes who train for motivation rather than performance. Users log their workouts (13 activity types), review their history, follow their friends' activities, and interact through likes and comments. Every post and comment is screened by the OpenAI Moderation API before publication to keep the community healthy.

Stack: Flask REST API (Flask-RESTX, SQLAlchemy, JWT authentication with token blocklist, bcrypt) · Vanilla JavaScript PWA front end · SQLite in development, MySQL planned for production · CI with GitHub Actions.

# 2. Results Summary

## 2.1 MVP Core Functionalities

- Authentication — Account creation and JWT-based login/logout, with hashed passwords (bcrypt) and token revocation.

- Activity tracking — Log a workout in seconds — type, distance, duration, date, notes — across 13 activity types, including no-distance sports (strength training, team sports).

- History — Full personal activity history to visualize training consistency and progression.

- Social feed — Friends system (add via username) with a feed of friends' activities, likes and comments.

- AI moderation — Automatic screening of every post and comment through the OpenAI Moderation API before insertion, plus one-click user reporting.

- Administration — Admin panel to review reports, delete flagged content, and ban or remove users.

## 2.2 Outcomes vs. Initial Objectives (Project Charter)

The scope was prioritized with the MoSCoW method in the Project Charter. All committed user stories were delivered:

| Charter objective | Planned | Outcome |
| --- | --- | --- |
| Must Have (US-01 → US-08): auth, activity CRUD, history, feed, reporting, AI moderation, admin | 8 user stories | 8/8 delivered (100%) |
| Should Have (US-09 → US-12): friends, likes & comments, report review, content deletion | 4 user stories | 4/4 delivered (100%) |
| Could Have (US-13): real-time GPS tracking | Stretch goal | Deferred (post-MVP) |
| Won't Have (US-14/15): smartwatch sync, external social sharing | Excluded by design | Not built, as planned |

The MVP therefore achieved 100% of its committed scope (12/12 Must + Should user stories). The team is satisfied with the quality of what was shipped, while acknowledging the feature set remains intentionally lean — stretch features such as GPS tracking are the natural next step.

## 2.3 Key Metrics

| Indicator | Value |
| --- | --- |
| Committed user stories delivered | 12/12 (100%) |
| REST API endpoints (v1) | 31 across 6 namespaces |
| Automated tests (pytest) | 70 — 45 integration + 25 unit, all passing |
| Continuous integration | GitHub Actions: flake8 + pytest on every push and PR |
| Content moderation coverage | 100% of posts & comments screened before insertion |
| Supported activity types | 13 |
| Team size / duration | 2 developers / ≈ 7 weeks |

# 3. Lessons Learned

## 3.1 What Went Well — and Why

- Communication — Each proposal from one teammate was genuinely listened to and thought through by the other, which kept decisions collaborative and avoided ego-driven choices.

- Adaptability — When priorities shifted or a solution did not work, the team adjusted quickly instead of sticking to a failing plan.

- Task distribution — Work was split clearly between teammates, which limited blocking dependencies and duplicated effort.

- MVP quality — Backed by 70 automated tests and a CI pipeline, the delivered MVP is stable and well-tested — the team is proud of its quality.

## 3.2 Challenges and How They Were Addressed

| Challenge | How it was addressed |
| --- | --- |
| Client-side redirection bugs (login/session flows) | Resolved during a dedicated peer-coding session, debugging the flow together. |
| Understanding the external OpenAI Moderation API | Deep dive into the official documentation; the integration was then isolated in a service and mocked in tests. |
| Time management — the project fell behind schedule | Adopted Trello halfway through the project; the backlog became visible, the delay was caught up, and the sprint rhythm was kept until delivery. |

## 3.3 Improvements for Future Projects

- Set up a planning tool (Trello or similar) from day one — adopting it mid-project fixed the organization, so starting with it would prevent the problem entirely.

- Schedule more peer-coding sessions; the ones held proved the fastest way to solve cross-cutting bugs.

- Keep a better written trace of decisions, bugs found and fixed, and test evidence, instead of relying on conversations.

- Adopt a more consistent Git branch organization (naming and scope conventions).

- Invest earlier in user-facing error-message handling.

- For a future product iteration, consider a front-end technology change: Python/Flask + vanilla JS → React + Vite.

# 4. Team Retrospective Highlights

A team retrospective meeting was held at the end of the project, structured around guiding questions. Key takeaways:

- What worked well as a team? — Really good communication, strong listening, adaptability, and an effective split of tasks. Satisfaction with MVP quality, tempered by the wish for a richer feature set.

- What challenges did we face? — Redirection bugs (solved by peer coding), the learning curve of the OpenAI Moderation API (solved through documentation), and time management (solved by adopting Trello mid-project).

- How can we improve collaboration? — Use a planning tool from the very start, do more peer coding, and keep written records of bugs, decisions and tests.

- Individual growth — Arthur developed his front-end JavaScript skills the most; Valentin progressed on front-end development overall.

- One thing we'd do differently — If restarting from scratch: set up the planning tool immediately, before writing any code.

# 5. Recommendations & Next Steps

- Deploy the application to a production environment (MySQL, hosted API + PWA) and publish the landing page.

- Implement the deferred Could-Have feature: real-time GPS activity tracking.

- Evaluate the React + Vite migration for the front end.

- Record the demo video and finalize the project presentation materials.